06. Production Backlog and Agent Work Packets

Execution sequencing, ownership model, and ready-to-assign packets for Codex-style delivery.

Version: v1
Audience: AI Engineering Team
Project: Eclipse Vector: Fracture of the Veil
Purpose: Implementation handoff for Codex-style autonomous development agents.

Operating note: This document is normative where it defines contracts, schemas, task boundaries, quality gates, or acceptance criteria. Agents should prefer explicit constraints over inferred behavior.

# 1. Workstream map

| Workstream | Primary owner | Depends on | Delivers |
| --- | --- | --- | --- |
| Platform bootstrap | Core systems agent | Architecture spec | repo shell, build, lint, test, settings |
| Combat core | Gameplay agent | platform bootstrap | entities, weapons, damage, status, AI loop |
| Mission runtime | Systems agent | combat core, narrative contracts | objective engine, triggers, resolution |
| Narrative/content | Content agent | schema + mission runtime | missions, dialogue, flags, branches |
| Presentation | Frontend/VFX agent | combat + mission events | HUD, effects, audio director, comms |
| Persistence/QA | Infra agent | all state owners named | save/load, migrations, CI, integration suites |

# 2. Milestone sequence

| Milestone | Exit criteria |
| --- | --- |
| M0 Repository bootstrap | TypeScript app boots, CI runs lint/test/build, settings and save shell exist |
| M1 Combat sandbox | One player ship, two enemy types, three weapons, damage/status pipeline, debug HUD |
| M2 Mission vertical slice | One authored mission with one meaningful choice and visible consequence at hub |
| M3 Consequence stack | Faction, sector, crew, and inventory deltas persist and affect next mission availability |
| M4 Presentation polish baseline | core VFX tiers, adaptive music state routing, accessibility options present |
| M5 Content acceleration | mission templates and authoring workflows enable expansion without engine refactor |

# 3. Ready-to-assign work packets

| Packet | Title | Scope | Done when |
| --- | --- | --- | --- |
| PKT-001 | Bootstrap repo and quality gates | Create Vite + TS workspace, ESLint, Vitest, Playwright shell, path aliases, settings persistence. | Build succeeds; sample test passes; docs updated. |
| PKT-004 | Implement event bus and contract fixtures | Typed event envelope, publish/subscribe interfaces, fixture examples for key events. | Contract tests pass; fixtures stored under /fixtures/events. |
| PKT-008 | Combat simulation core | Entity registry, tick loop, damage resolution, shields/armor/hull pipeline, status hooks. | Headless combat tests cover damage and destruction. |
| PKT-012 | Mission objective engine | Objective graph interpreter with survive, destroy, escort, choice_gate, and timer objectives. | One integration test per objective type. |
| PKT-017 | Narrative flag and choice service | Flag store, choice prompts, outcome application, idempotent choice commit. | Choice propagation tested end-to-end. |
| PKT-023 | Save snapshot and migration v1 | Serialize core domains, restore cleanly, add migration harness. | Round-trip tests and one migration fixture. |
| PKT-031 | Baseline HUD and event feed | Hull/shield/energy/cooldowns, objective list, non-blocking notifications. | Browser smoke test and accessibility labels. |
| PKT-039 | VFX low/medium/high tiers | Effect definition loader, pooling, fallbacks, quality switching. | Stress scene within frame budget. |

# 4. Agent execution rules

• One packet, one PR, one owning agent wherever possible.

• Do not start a packet whose contract dependencies are undefined; resolve spec gap first.

• Prefer shipping thin vertical capability slices over broad partial scaffolding.

• Whenever an agent touches shared contracts, it must also update fixtures, examples, and affected docs.

# 5. Coordinator checklist

• Verify packet dependencies before assignment.

• Assign at least one reviewer agent for contract-heavy or save-affecting work.

• Merge only after test evidence, doc sync, and rollback notes are attached.

• Keep the milestone board aligned with actual completed packets, not optimistic estimates.