Eclipse Vector: Fracture of the Veil

AI Agent Implementation Pack

Codex-oriented delivery guide for browser game agents

| Primary Goal | Translate the GDD into precise, bounded work packages that autonomous or semi-autonomous coding agents can execute safely. |
| --- | --- |
| Target Stack | Browser-first TypeScript game using data-driven content, deterministic gameplay rules where possible, and performance-aware rendering. |

# 1. Executive Summary for AI Agents

This document is intentionally operational rather than inspirational. It defines system boundaries, coding conventions, repo layout, delivery sequencing, interface contracts, test expectations, and quality gates for AI-assisted development agents working on Eclipse Vector. Agents should treat the original GDD as product intent and this pack as execution law.

# 2. Agent Operating Principles

Prefer additive, modular implementation over sweeping rewrites.

Protect deterministic gameplay state. Rendering effects may be non-deterministic, gameplay logic may not.

All content should be data-driven unless there is a strong performance reason not to do so.

Never entangle combat rules with UI rendering code.

Optimize for recoverable handoff: every task must leave behind enough notes, tests, and type signatures for the next agent.

Do not invent undocumented lore, mechanics, or schema fields without explicitly adding them to the appropriate spec files.

# 3. Delivery Model

| Lane | Purpose | Agent Behavior | Completion Signal |
| --- | --- | --- | --- |
| Architecture | Define boundaries and schemas | Produces ADRs, interfaces, folder contracts, migration notes | Approved contracts and module map |
| Core Systems | Implement gameplay engine | Adds typed systems, tests, debug hooks, serialization | Green tests and playable loop |
| Content | Author missions, balance data, dialogue trees | Creates JSON/TS data and validation rules | Schema-valid content with previews |
| Polish | VFX, UX, audio, accessibility, perf | Improves feel without breaking deterministic state | Performance and UX gates pass |

# 4. Recommended Repository Layout

/docs
  /gdd
  /adr
  /schemas
  /mission-templates
/src
  /app
  /engine
    /ecs
    /combat
    /ai
    /navigation
    /status
    /serialization
  /render
    /vfx
    /lighting
    /shaders
    /camera
  /game
    /missions
    /sectors
    /factions
    /crew
    /progression
    /dialogue
  /content
    /data
    /generators
    /validators
  /ui
  /audio
  /tools
  /debug
/tests
  /unit
  /integration
  /golden

# 5. Non-Negotiable Architecture Rules

Gameplay state updates happen in engine systems, not in render or UI callbacks.

Mission scripts may request outcomes, but only engine subsystems may mutate combat truth.

Narrative state is stored as explicit flags, counters, and references; no hidden ad hoc string checks.

Every save-relevant system must expose serialize() and hydrate() behavior.

All agent-added content files must validate against machine-checkable schemas.

Effects pipelines must degrade cleanly across quality tiers.

# 6. System Contracts

| System | Owns | Must Not Own | Key Interfaces | Tests Required |
| --- | --- | --- | --- | --- |
| Combat Engine | Damage, hit resolution, cooldowns, status effects | HUD drawing, story copy | applyHit, tickCombat, resolveDeath | Unit + deterministic combat fixtures |
| Mission Runtime | Objectives, triggers, fail-forward branches | Projectile physics internals | startMission, evaluateTrigger, emitOutcome | Integration mission path tests |
| Narrative State | Flags, faction rep, crew outcomes, endings inputs | Frame-based animation timing | setFlag, addRep, recordChoice | Branch consistency tests |
| Render/VFX | Particles, shaders, light pulses, post effects | Authoritative gameplay state | spawnFx, updateEmitter, qualityGate | Performance budgets + visual smoke tests |
| Content Validation | Schema checks and linting | Runtime player state | validateMission, validateDialogue, validateShipData | CI validation suite |

# 7. Definition of Done for Agent Tasks

Code compiles with no untyped escape hatches unless documented.

New systems include at least one unit test and one integration-path proof when stateful.

Changed content validates against schemas.

Save compatibility impact is explicitly documented.

Debug tooling exists for inspecting the new feature during runtime.

Performance implications are stated for VFX-heavy changes.

A handoff note explains what was added, what remains risky, and how to verify it.

# 8. Branching Narrative Implementation Rules

Agents should not implement story consequence as one-off bespoke branching logic scattered through mission code. Use structured outcome records.

| Element | Format | Example | Notes |
| --- | --- | --- | --- |
| Story Flag | boolean or enum | station_helix_survived=true | Use for hard gates |
| Faction Reputation | bounded integer | rep.freeports +8 | Always clamp and log source |
| Crew State | enum + stress delta | amira=alienated | Never encode in free text only |
| Sector State | structured object | security:+1 anomaly:+2 | Must affect future content tables |

# 9. Visual Effects Delivery Guidance

VFX agents should pursue spectacle within measurable budgets. The browser target means effects must be layered, pooled, and quality-scaled instead of brute forced.

Use object pooling for particles, decals, and transient light pulses.

Separate gameplay-important telegraphs from cosmetic effects.

Provide three quality tiers at minimum: Low, Recommended, Ultra.

Any new shader path must have a fallback material or disabled mode.

Explosion stacks should declare particle count, lifetime, fill-rate impact, and degradation plan.

# 10. AI Agent Task Packet Template

| Field | Required Content |
| --- | --- |
| Task ID | Unique identifier, e.g. ENG-COMBAT-014 |
| Objective | Single-sentence implementation goal |
| Inputs | Relevant files, systems, schemas, and ADRs |
| Constraints | Performance, serialization, accessibility, or narrative limits |
| Deliverables | Files to create or modify |
| Acceptance Criteria | Executable statements, not vague goals |
| Test Plan | Unit, integration, smoke, and manual verification steps |
| Handoff Notes | Risks, assumptions, future work |

# 11. Initial Multi-Agent Backlog

| Priority | ID | Owner Lane | Task | Acceptance Snapshot |
| --- | --- | --- | --- | --- |
| P0 | ARCH-001 | Architecture | Create ADRs for engine, rendering, save model, and content schema strategy | ADRs merged and referenced by codebase |
| P0 | ENG-CORE-001 | Core Systems | Stand up deterministic update loop, entity model, and serialization scaffold | Playable debug scene with save/load smoke test |
| P0 | ENG-COMBAT-001 | Core Systems | Implement projectile, shield, hull, heat, energy, and status-effect core rules | Combat fixture tests pass |
| P0 | CONT-TOOLS-001 | Content | Define JSON schemas and validators for missions, ships, factions, and dialogue | CI rejects invalid data |
| P1 | REND-VFX-001 | Polish | Implement pooled particle pipeline and quality tiers | Effect benchmarks within target budgets |
| P1 | GAME-NARR-001 | Content | Create narrative state manager and consequence application helpers | Choice outputs propagate into future missions |
| P1 | UI-HUD-001 | Polish | Build combat HUD shell with accessibility toggles | HUD works with keyboard/controller and reduced FX mode |
| P2 | GAME-SECTOR-001 | Content | Implement sector state simulation and market/security modifiers | Sector values visibly alter contracts and ambient state |

# 12. Prompting Guidance for Codex-Class Agents

Give each agent a bounded surface area and explicit file list.

Always include the relevant contract, schema, and definition of done in the prompt.

Ask for implementation notes and tradeoffs, not only code.

Require the agent to state save/load impact before changing persistent state.

For content generation, require schema-valid outputs and designer review notes.

Suggested prompt skeleton: “Implement [task] in [files]. Preserve [constraints]. Use [interfaces/schemas]. Return: summary, changed files, tests added, unresolved risks, and migration notes.”

# 13. Quality Gates for CI

Type check must pass.

Unit and integration tests must pass.

Content schema validation must pass.

Save migration checks must pass when persistent structures change.

Performance smoke scene must stay within budget thresholds for target hardware tier.

Linting must reject TODO-only stubs in production paths.

# 14. Risk Register for Agentic Development

| Risk | Why It Happens | Mitigation |
| --- | --- | --- |
| Architecture drift | Different agents infer different ownership boundaries | Maintain ADRs and enforce contract-based reviews |
| Narrative inconsistency | Content agents add branch logic ad hoc | Use centralized narrative state schema and validation |
| Performance regression | VFX work ignores browser budgets | Budget tables, smoke benchmarks, and mandatory quality tiers |
| Save corruption | Persistent fields change without migration notes | Schema versioning and migration tests |

# 15. Recommended Next Documents

Technical Architecture Spec: interfaces, lifecycle, serialization, data flow, rendering model.

Content Schema Pack: machine-readable JSON schemas plus examples for missions, sectors, dialogue, crew, and endings.

Agent Task Board: one-page execution packets for the first 15–25 tasks.

ADR Bundle: short architecture decisions for engine, state, rendering, content, and testing philosophy.

Instruction to all coding agents: preserve originality. Do not recreate recognizable classic ship silhouettes, encounter patterns, or story beats from legacy arcade icons. New systems should support Eclipse Vector’s identity: reactive sectors, consequence-rich missions, high-fidelity browser combat, and authored futuristic mythos.